**Meeting Minutes**

**Date:** April 3, 2014

**Start Time:** 3:30pm

**End Time:** 5:00pm

**Members Present:** Drew Aaron, Michael Beaver, Clay Borden,

Chad Farley, Andrew Hamilton, and Travis Hunt

**Members Absent:** N/A

**Topics** **Discussed**

* Frontend
* Assembler
* Library
* Data

**Decisions and Actions Taken**

Drew and Clay began tidying up the Frontend’s code. The code for the Frontend has been organized and updated to conform to coding standards.

Travis continued refining the Assembler. Andrew began testing the Assembler using various test programs. Travis and Andrew have encountered issues with the Assembler. Travis will address and resolve the issues as soon as possible.

Chad completed most of the pseudocode for all required ASSIST instructions (Library and Definitions). He and Michael will be meeting tomorrow to begin implementing the Library. Drew may attend for additional support.

Michael tidied up the Data classes’ code. The code for the Data classes is now organized and conforms to coding standards. Andrew will begin testing the Data classes using the test driver Michael created.

There will be an unofficial optional meeting Friday, April 4, 2014 in the afternoon in the Keller Lab. There will be an additional official mandatory meeting Saturday, April 5, 2014 at 10:00am at the Christian Student Center.