**Meeting Minutes**

**Date:** April 8, 2014

**Start Time:** 3:30pm

**End Time:** 7:15pm

**Members Present:** Drew Aaron, Michael Beaver, Clay Borden,

Chad Farley, Andrew Hamilton, and Travis Hunt

**Members Absent:** N/A

**Topics** **Discussed**

* Assembler
* Frontend Integration
* Library
* Test Cases

**Decisions and Actions Taken**

Travis and Andrew continued working on the Assembler. They are testing and verifying the object code output of the ASSIST/UNA Assembler, particularly with SS instructions.

Drew added accessor methods for the Frontend to be used by the Backend. He has also corrected various defects. He fixed an import bug and added Assembler integration.

The team coded one instruction from each category of instructions (X, RR, RX, RS, SI, and SS). The remaining instructions will be divided among the team members. The remaining instructions will be coded by mimicking the structure of the code created during this meeting. Chad and Michael began implementing the Library methods for each instruction type. They have implemented an instruction for each instruction type.

Clay compiled test cases for the Frontend user interface.

The next team meeting will be Thursday, April 10, 2014 at 3:30pm in the Commons.